Puttenham Parish Council

Surrey County Council – SCC Roads Update

The School Lane and The Street parking restrictions works are scheduled to start the week 30th September to 3rd October, together with the introduction of the 20 mph zone.

Community Transport Hub

The additional drainage works to contain the very heavy rainfall that we are now experiencing have been completed. The new cycle shelter has also been installed.

Puttenham Downs

The annual conservation grass cut has been completed, which is all part of our restoration project to restore the Chalk Down lands.

The Tennis Court

The planned bi-annual court cleaning and weed control has finally been completed and the court now looks amazing.

The Street/Lascombe Lane Drainage

Following a meeting with residents, Surrey Highways department has cleared the offending drain. After clearing the gully and doing some minor improvements it flowed well. The grate is broken so we’ve raised a request to repair that separately.

Cutmill culvert replacement

The latest information I have received is that work is due to start by the end of September and current programme duration is 123 days!  SCC will take every measure to make sure that the actual duration of closure is minimised. Delays have been caused due to the need to operate on Common Land, so consents have been sought.

Where and when to report flooding to Surrey County Council

Due to the ever increasing bursts of heavy rain we are now experiencing, drainage and sewers are often overwhelmed and surface water builds up.  If the water remains standing on the surface when the rain has stopped please let SCC know but allow a reasonable amount of time for the water to drain away before you do this.  If you think that the flood may be an emergency situation, please call SCC contact centre immediately on 0300 200 1003.

Mike Blundell Jones

Chairman